Attachment B

Synopsis of LIGB Programmatic and Administrative

Requirements in Recent Commission Decisions

As of 2/24/99

| TASK | BASIS | DESCRIPTION |
| --- | --- | --- |
| 1) Re-do LIGB Budget as a supplemental filing. Due 2/26/99. | E-3583 pg. 10 item 9 |

Approved ½ of ’98 LIGB budget for the first 6 months of ’99.

Must include:

Done in standardized format coordinated with the CBEE which the Board will use for all budgeting, tracking and reporting for 1999 and beyond.

Methodology, which will tie Board meetings to task, oriented agenda, thereby giving board members specific targets for accomplishing the bigger goals of the LIGB.  Also, to include the proposed number of scheduled meetings to task oriented agenda, including what is to be accomplished during sub-committee and advisory committee meetings.

Exclude per diem allowances for board member attendance at Advisory Committee meetings.

| 2) Statewide needs assessment with complete proposal for the study. Due 2/26/99. | E-3583 pg. 10, item 13 |
| --- | --- |

Must contain:

Specifics on scope & purpose of study

Methodology

Task specific time line

Proposed measurement & evaluation criteria

Line item budget for the study

Analysis of ratepayer impact resulting from removing these funds from CARE/LIEE monies (G.O.-96-A style)

Specifics re: who will administer Needs Assessment i.e., LIGB/Utilities/CPUC and who will perform each task

If needs assessment is approved, needs study must begin by 6-1-99 or budget will revert to program.

| 3) Evaluate & provide CPUC with proposals for pilots for PY 2000. Due 10-1-99. | E-3583 pg. 10, Item 12 and E-3585 pg. 30 item i). |
| --- | --- |

Proposals are to be developed with broad public participation and explicitly include representatives from Native American Communities to include:

Detailed descriptions of proposed pilot programs

Itemized estimated costs per pilot program

Timelines

for the Studies

Proposed standards for measuring & evaluating effectiveness;

How results of pilot programs will be used in future

Who will administer pilot programs – utilities or Board

Specifics on scope & purpose of pilots

Methodology

Line item budget for the pilot programs

Analysis of ratepayer impact resulting from removing these funds from CARE/LIEE monies (G.O.-96-A style)

4) LIGB is to track expenses monthly and have information on file and available for examination & audit by CPUC staff.  Due immediately and conformance with the 2/26/99 revised budget filing.

|  | E-3583 pg. 9, item 7 | Should be consistent with budget standardized format |
| --- | --- | --- |
| 5) LIGB should monitor and comment re: shareholder incentives & treatment of costs associated with the AEAP in a subsequent proceeding. Due when the CPUC convenes hearings. | E-3585 pg. 26, item 3 |

CPUC has extended the 1998 incentive treatment (D.98-06-063 and D.94-10-059) for LIEE to the 1999 programs pending the CPUC addressing this issue in a subsequent proceeding.  The LIGB may be instructed to make comments on the issue before the CPUC.

6) LIGB shall submit recommendation on standardized reporting guideline for reporting LIEE and CARE programs. Due on June 1, 1999.

|  | E-3585 pg. 30, item j) | Utilities must provide proposed standardized reporting guideline to the LIGB by 5-1-99 after considerable development with the LIGB and others |
| --- | --- | --- |

7) LIGB must seek comments & recommendations from utilities & interested parties on proposed work products.  LIGB must develop timeline, which allows for evaluation & incorporation of these suggestions and concerns as appropriate. Due a soon as possible, no later than 2/15/99.

|  | E-3585 pg.30, item 3. | LIGB needs and informal non-CPUC project management work plan. This will not be presented to the ALJ or CPUC, but will serve as an informal work plan telling parties when work products are due. |
| --- | --- | --- |

8) LIGB must submit comments and recommendations on any advice letter or application submitted with regards to the programs under its oversight. Beginning immediately, due whenever relevant utility application is filed.

|  | G-3245 pg.8, item 6 |
| --- | --- |

Requirement at two levels:

(1) Comments on competitive procurement --CPUC has declared that funds be disbursed for low-income efficiency services through a competitive procurement process.   Utilities will be expected to modify their LIEE & CARE programs to include service procurement through a competitively procured method.   Applications can be expected.

(2) Comments on any application or advice letter.

9) LIGB should monitor and ensure that utilities modify LIEE to move towards a uniform set of standard statewide measures. Due June 1, 1999.

|  | E-3586 pg 31, item 10 | LIGB will need to review, monitor and ensure that the CPUC approved LIEE changes are implemented by the utilities and LIEE service providers. |
| --- | --- | --- |

10) LIGB shall work with utilities to standardize the treatment of administrative costs for CARE and LIEE both between utilities and between departments, and by 5-15-99 Utilities shall submit a joint filing in R.98-07-037 to address the treatment of these administrative costs. Due to begin immediately, joint filing due 5-15-99

|  | E-3586 pg 34, item m) (iii) |
| --- | --- |

11) LIGB must work with SoCAl Gas and SCE in developing a proposal for PY2000 to establish a partnership or provide an expansion of the scope of the inter-utility agreement that will assure all feasible gas and electric measures are installed in qualified homes in a cost efficient and customer convenient manner. Due to begin immediately joint proposal due 10-1-99

|  | E-3586 page 34 &35 , item m) (iv). |
| --- | --- |

12) LIGB may include proposals for outreach programs in its February 26,1999 filing consistent with requirements for needs assessment proposals. Due on 2/26/99

|  | E-3586 pg 35, item 4 | On a related matter, given directive to comment on all applications pertinent to low income, LIGB may provide input into the G.O. 153 proceeding regarding participant eligibility. |
| --- | --- | --- |

13) LIGB should seek the broader participation of smaller IOU’s and Municipal utilities into the LIGB process.  Due to begin immediately should be reflected in the LIGB revised budget by 2/26/99.

|  | D.97-12-093 (12-16-97) pg 12 “Order Addressing The Application Of AB 1890 To Smaller And Multi-Jurisdictional Electric Utilities” | LIGB may wish to ensure that smaller utilities are covered under AB1890 consistent with D.97-12-093 |
| --- | --- | --- |

14) LIGB may wish to address the concept of program targeting e.g., 1/4th of the highest energy using eligible customers with 35% of program funds.  The CPUC rejected the LIGB proposal and has suggested “parties are encouraged to address this issue in R.98-07-037”. Due if and when LIGB makes it a priority which could be incorporated into 10-1-99 TAL filings.

|  | E-3586 pg 27, item 6 | LIGB may wish to address this issue again at time not now known. |
| --- | --- | --- |

15) LIGB may wish to monitor, review track, and possibly address the income verification method to be used in CARE in R.98-07-037.  The CPUC has invited parties that want to propose a verification at the time of enrollment in the future, they should do so in R98.07-037, with substantiation of the benefits of switching to such a program”.  Due date depends on yet to be determined ALJ schedule for the case.

|  | E-3586 pg. 27, item 7 |
| --- | --- |

16) LIGB should work with parties to explore implementation of small co-payments for refrigerator replacements for PY2000.

Due 10-1-99 to be incorporated in to the LIEE TAL filings.

|  | E-3586 pg.28, item 9 |
| --- | --- |

17) LIGB should seek a means to more effectively get the input from Native American representatives (perhaps include on advisory committee/Board member or other means)

Due to begin immediately.

|  | E-3585 pg.30, item 1.i) |
| --- | --- |

18) Increased broad public input with ample time for meaningful from customers and utilities and public at large. Due to begin immediately.

|  | E-3585 pg.30, item 3 |
| --- | --- |

Could include public town meetings, seeking agencies and organizations to host and advertise meetings, keep advisory committee, more public meetings, white papers, longer schedules more time for input, etc.

19) Develop WIS manual/PPOM statewide

Measures selection criteria and approach. Due 10-1-99 to be incorporated into the 2000 TAL filings.

|  | E-3586 pg.26, item 2 |
| --- | --- |

20) Increase coordination with LIHEAP/WAP to enhance cooperation.  Due 6-1-99.

21) For 1999 LIEE implementation and development of plans for 2000 and 2001 LIGB in coordination with utilities should seek broad input from customers on the design of programs and ensure that program offerings are available to under served communities and customer groups.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg.33, item 4 |
| --- | --- |

22) LIGB should suspend all activities related to develop an RFP for independent program administrators and suspend activities related to transition to independent program administration- unless directed otherwise by the Assigned Commissioner.  Due at time of ALJ Workshop or other forum to be established by the Assigned Commissioner/Judge.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 2, 16 |
| --- | --- |

23) Between now and 12-31-2001 LIGB should assist CPUC with the development & review of program designs, budgets, implementation plans and policies.  Due immediately

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg.20 |
| --- | --- |

24) LIGB should work closely with the utilities in developing 2000 and 2001 program plans and budgets and file a separate compliance filing for the LIGB budget and information required in Ordering paragraph 7 of D.98-02-040.  Due 10-1-99 to be incorporated into the TAL filings.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 21 |
| --- | --- |

25) LIGB may bring policy issues to the CPUC attention for consideration prior to the development of specific program plans. Due to start immediately and be finalized in time to be incorporated into the utility October 1 TAL filings.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 33, item 8 | This may include guidelines for program design or funding criteria, recommendations for specific programs or pilots that the LIGB would like to see implemented in the coming year, or broad policy recommendations. |
| --- | --- | --- |

26) LIGB should develop a full range of options for Board per diem, including the status quo, with specific recommendations for CPUC consideration. This must include a detailed description of activities and tasks that are to be accomplished and provide estimated time frames for completion of these activities, which support a modification of the per diem rules. Due as soon as practicable.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 33, item 9 and pg. 37, item 10 |
| --- | --- |

27) LIGB may on an interim basis through June 30, 1999 continue the services of administrative and technical consultants under the previously suspended agreements or retain the services of other consultants pursuant to the terms of the settlement agreements and consistent with the state contracting rules and procedures.

Due 2/26/99 to be included in the LIGB 1999 budget filing.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 34, item 10 |
| --- | --- |

28) Phase 2 i.e., post 2001 administration of LIEE and CARE will be fleshed out by the CPUC in light of their policy preferences and implementation feasibility.  The CPUC will develop specific recommendations to the Legislature, including language proposed Legislation, based on information developed in this phase.  The LIGB is invited to be an active participant in this inquiry, with the caveat that the LIGB's primary role is to advise the CPUC on program plans and implementation.  Comments from parties due on June 4, 1999 (90 days after assumed order date of March 4).

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 23 |
| --- | --- |

29) The LIGB must participate in the Assigned Administrative Law Judge workshop or other forum, to 1) develop procedures for obtaining input on program policies, designs, funding guidelines and other issues prior to the utilities submission of specific program and plans, and 2) establish a schedule for filing related to program year 2000.  Due as soon as the ALJ establishes a workshop/forum schedule (March 10).

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 36, item 8 | Although the proposed decision has not been adopted, the ALJ scheduled the workshop for March 10, 1999. |
| --- | --- | --- |

30) LIGB should ensure program design and implementation compliance with CPUC resolutions E-3586 and E-3586 and E-3583. To ensure that the LIGB proposed and CPUC ordered LIEE and CARE changes are actually and properly implemented.  Due to begin immediately, will be ongoing report to the CPUC by 6-1-99.

31) The LIGB must participate in an Energy Division Workshop to address issues including the Board’s role, restructuring the Board, and clarifying the Board's operating procedures.  Workshop report by Energy Division also to include proposals for amending the Board's Charter and Bylaws.  Workshop to be scheduled by May 4, Workshop report by July 4.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 20 and pg.35, item 6 | LIGB & CBEE will participate in the Workshop. Can raise issues for discussion as well as provide input on issues raised by others. May want to comment on Workshop report. |
| --- | --- | --- |

32) LIGB submit revised request for concurrence and adoption of the LIGB 11-13-98 and 12-24-98 filings regarding LIEE & CARE proposed policies and program changes for PY 2000 and PY 2001.  Due as soon as practicable.

|  | R.98-07-037 pgs. 21-22, 30 (6), 31 (14), 32 (3), 33 (8) |
| --- | --- |

LIGB may wish to consider submitting an application/request that seeks CPUC adoption of LIGB decisions embodied in the 11-13-98 and 12-24-98 filings.  These represent the LIGB’s decisions after extensive collaborative efforts and extensive public input.

33) LIGB should provide implementation assistance to ensure solicitation of bids by the utilities to implement the PY2000 LIEE and CARE programs.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 32, item 4 and E-3586 pg 34 (m and i) | CPUC has declared that utilities shall include in their PY2000 proposals plans to provide competitive-bid programs. |
| --- | --- | --- |

34) LIGB may wish to modify (by simple majority of the Board) and seek CPUC modification of the Charter and Bylaws of the Low Income Governing Board.

D.97-04-044 and D. 97-02-014. CPUC approved Charter in late 1997 submitted by the LIGB on 10-16-97.

Required part of Energy Division Workshop in R98-07-037, Feb 9, pg. 20

Pg 2 Section 2.2 addresses the LIGB’s envisioned principal purpose which includes discussion on development of RFP, transitioning programs to independent administration, etc. Given recent CPUC draft decisions if adopted, the LIGB may wish to revise this section of its Charter and bylaws.  Pg 15 provides that the LIGB may modify this document by simple majority, subject to CPUC approval.

35) LIGB is responsible to address policy issues, develop guidelines, program designs and respond to relevant issues for all programs that are under their oversight.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg.33 item 8, pg. 36 item 8 (third bullet) |
| --- | --- |

May include numerous issues the Board feels are important e.g., Measure selection criteria, LIEE or CARE participation expectations, targeting and program policies such as focusing on high energy using customers, Information systems, uniform statewide implementation, allocation of funds based on needs, etc.

36) LIGB may comment on utility Advice Letters requesting approval to implement a needs assessment and outreach plan reflecting LIGB recommendations filed on February 26.  Utility Advice Letters expected to be due on March 19, comments in accordance with CPUC determined schedule.

|  | R.98-07-037 ALJ February 9 proposed decision (38121) pg. 35, item 5 | Utility TALs were scheduled for March 5, but delayed because proposed decision was held. Assume two-week delay in filing commensurate with two-week delay in approval of decision. |
| --- | --- | --- |