| Accomplishments to Date for LIEE and CARE | Date |
| --- | --- |
| Utilities and KEMA meet to review data concerns (Needs Assessment Study) | January - February |
| PG&E, SCE, Sempra and Energy Division staff work with CHHS to enroll eligible customers in CARE pursuant to SB 580 (D.06-12-038; OP 11) | January – March |
| PG&E, SCE, and Sempra file program proposal for water conservation efforts in R.06-04-010 (EE proceeding) | January 15 |
| LIOB Meeting | January 17 |
| Pre-Hearing Conference on Water Conservation (R.06-04-010) | January 30 |
| Commission issues Low Income Order Instituting Rulemaking (OIR) (R.07-01-042) | January 31 |
| Impact Evaluation Meeting | February 5 |
| SCE submits modified marketing plan to Energy Division (D.06-12-038; CL 13 and OP 12) | February 15 |
| SCE presents program proposal to Energy Division re: Catalina Island Pilot (D.06-12-038; CL 11) | February 15 |
| PG&E submits advice letter to Energy Division with plan and proposed budget for establishing and opening cool centers by summer of 2007 ( D.06-12-038; CL 20 and OP 13) | February 15 |
| Workshop to streamline monthly and annual reporting (D.06-12-038; OP 9) | February 21 |
| Initial OIR comments filed (R.07-01-042) | February 25 |
| Utilities meet with Energy Division to discuss process for competitive bidding process for future LIEE administrator (D.06-12-038; OP 6 and 14) | March |
| Pre-Hearing Conference: LIEE OIR (R.07-01-042) | March 7 |
| Energy Division and CPUC Audit Department meet to discuss audit plan for IOUs. | March 9 |
| Quarterly public meetings for parties to share ideas to influence improvements to program elements, processes and practices (D.06-12-038; CL 9 and OP 7) | March 13 (Ongoing – no less than every 90 days) |

| Upcoming Activities for LIEE and CARE | Date, |
| --- | --- |
| LIOB meeting | March 22 |
| Workshop on objectives and goals of the LIEE program (R. 07-01-042) | March 23 |
| Utilities and KEMA meet to discuss eligibility estimation (KEMA Study) | March 28 |
| Energy Division and KEMA meet to discuss final report (KEMA Study) | March 30 |
| Utilities submit CARE and LIEE participation data (KEMA Study) | April 6 |
| Commission issues ALJ Ruling or Decision outlining SB 580 implementation | April 17 |
| KEMA submits final report for Commission internal approval (KEMA Study) | May 14 |
| Commission issues final report to public (KEMA Study) | May 28 |
| Commission adopts final report (KEMA Study) | Summer |
| LIOB Meeting | June |
| SB 580 Pilot Program Implementation | July 1 |
| LIOB Meeting | September |
| Impact Evaluation Study Final Report to Commission | October 31 |
| Commission issues LIEE OIR Phase I decision | Fall |
| Commission approves LIEE OIR Phase I decision | Winter |
| Commission completes financial audits of utilities’ LIEE accounts and programs (D.06-12-038; OP 11) | February 1, 2008 |

# Footnotes

All Dates are 2007 unless noted.

All Dates are 2007 unless noted.

All Dates in this list should be considered tentative.